10. RiverWare Software Maintenance and Releases

Budget Summary:

| Task | Contract | FY10 Funding | Prev Yr funds Carried forward to FY10 | FY10 Expenditures | Carry Forward to FY11 | Projected FY11 Budget |
| --- | --- | --- | --- | --- | --- | --- |
| Software Maintenance and Releases | BOR-LC Maint | 25,000 |  | 15,000 | $10,000 | 25,000 |
| Software Maintenance and Releases | BOR Truckee CESU Coop Agr | 10,000 |  | 10,000 |  | 10,000 |
| Software Maintenance and Releases | BOR ABQ 8.A | 10,000 |  | 10,000 |  | 10,000 |
| Software Maintenance and Releases | BOR Yakima | 10,000 | 9,500 | 19,500 |  | 10,000 |
| Software Maintenance and Releases | BOR UC RW 6-mo Ext | 12,500 |  | 12,500 |  |  |
| Software Maintenance and Releases | BOR UC RW - New | 25,000 |  | 25,000 |  | 25,000 |
| Software Maintenance and Releases | TVA FY10 | 20,000 |  | 20,000 |  | 20,000 |
| Total Contract SW Maint Funds |  | 112,500 | 9,500 | 112,000 | 10,000 | 100,000 |
| Software Maintenance and Releases (Through TTO) | USACE | 30,000 |  |  | 30,000 | 30,000 |
| Licensing revenues |  | 175,463 | 42,725 | 201,392 | 16,795 | 175,000 |
| 64-bit port | BOR Truckee (Tasks 1, 2) | 42,000 |  | 42,000 |  |  |
| 64-bit port | BOR-ABQ (Task 1.F) | 20,000 |  | 20,000 |  |  |
| 64-bit port | COE-ABQ | 15,000 |  |  | 15,000 |  |
| TOTAL |  | 394,963 | 52,225 | 375,392 | 71,795 | 305,000 |
| TOTAL FY2009 |  | 306,200 |  | 270,800 | 42,700 |  |

FY 2010 Accomplishments Highlights:

- 64-bit port

- Replace Flexlm with Reprise licensing software

- Fixed and closed many bugs/issues

FY 2011 Goals

- Move to Subversion (away from CVS) for source control

- Move to Bugzilla for issue tracking

- Extend types of licenses available and allow download license file from web

- New user access and support tracking system

- ?????